Business Case:

Hermes Platform

Courier Services Management and Tracking Platform

Document Control

Document Information

| © | Information |
| --- | --- |
| Document ID | Business case on Hermes platform |
| Document Owner | [DS Verster] |
| Issue Date | 13-08-2026 |
| Last Saved Date | 17-08-2026 |
| File Name | Business case on Hermes platform |

Document History

| Version | Issue Date | Changes© |
| --- | --- | --- |
| [1.0] | 13-08-2026 | Full Document |
| [1.1] | 15-08-2026 | Full Document revised |
| [1.2] | 15-08-2026 | Solution 3 added |
| [1.3] | 17-08-2026 | Formatting update |

Document Approvals

| Role | Name |
| --- | --- |
| Project Sponsor | Engela Bok |
| Project Sponsor | Jacoline Jansen Van Vuuren |
| Project Manager© | DS Verster |

Table of contents

Executive Summary	4

Problem Analysis	5

Business Problem	5

Business Opportunities	7

Business Requirements	7

Feasibility Ranking Criteria	9

Solution 1: Hermes Platform	10

Solution 2: Keep Current System	13

Solution 3: Procured Courier Management Software	15

Feasibility Ranking	18

Solution Ranking Criteria	18

Why Weighted, Not Raw, Scores	18

Feasibility Ranking Results (Weighted)	19

Recommended Solution	20

Implementation Note: Barcode Scanning Method	20

Project Initiation	21

Project Planning	21

Project Execution	22

Minimum Viable Product (MVP) Features	22

Recommended Technology Stack	23

Note: Notification Provider Selection	23

Appendix	25

Appendix A: Solution Comparison	25

Appendix B: Project Team Structure	25

Appendix C: Project Phases	26

Appendix D: Communication Plan	26

Appendix E: Risk Register	26

Appendix F: Assumptions and Information Still Required	26

## Executive Summary

Potchefstroom campus Courier office currently receives and manages a growing volume of incoming courier packages using Microsoft SharePoint together with a largely manual administrative process. Staff log every parcel by hand, search for a specific parcel manually whenever a customer arrives to collect it, and work out the total income earned from collected packages by manually paging through receipts week by week and month by month. As parcel volumes continue to grow, this approach is becoming slower, more prone to error, and increasingly difficult to report on with confidence.

This document presents the business case for a Courier Services Management and Tracking Platform (referred to throughout as "the Platform”) a purpose-built web application that would replace the current SharePoint-based workflow. The Platform would allow staff to log incoming packages quickly, including via barcode scanning, automatically notify customers by SMS or WhatsApp once their package is ready for collection, give staff a live dashboard of packages collected versus still awaiting collection, and generate accurate income reports on demand instead of through manual reconciliation.

Two solutions are compared in this document: continuing with the current SharePoint-based system, and building the Platform. Based on the feasibility scoring presented in this document, building the Platform is the recommended solution, as it directly addresses the operational bottlenecks present in the current process while remaining realistically achievable within the resource and time constraints of a project of this scope.

The Platform is deliberately scoped around operational efficiency rather than customer-facing functionality. Customers require only a single automated touchpoint, an SMS or WhatsApp notification once their package is ready for collection, which keeps the build small enough to deliver a working Minimum Viable Product (MVP) within the available project timeline, while still resolving every operational pain point identified in the current process.

## Problem Analysis

### Business Problem

Potchefstroom campus Courier office currently manages its package collection service using Microsoft SharePoint supported by manual administrative effort. SharePoint was not designed for this workflow, and its use has given rise to several recurring operational problems:

- Slow parcel logging. Each incoming package must be captured manually into SharePoint. Logging time scales directly with parcel volume, and there is no way to accelerate the process during high-volume periods.

- Slow parcel retrieval. Locating a package at collection time requires staff to search SharePoint manually and, in some cases, physically search the storage area. This causes delays and queues during busy periods.

- Manual income reconciliation. Weekly and monthly income totals are calculated by manually working through receipts. This process is time-consuming, pulls staff away from other duties, and is prone to arithmetic and transcription errors.

- No automatic collection notifications. Customers are not notified when their package is ready. This leads either to premature collection attempts (wasted trips, unnecessary front-desk queries) or delayed collection, which contributes to storage congestion.

- No live visibility of throughput. Staff and management cannot quickly determine how many packages are awaiting collection versus already collected. This limits their ability to plan staffing and storage capacity against demand.

- Inconsistent record quality. Manual, free-form data entry into SharePoint means there is no enforced structure to the records captured, which limits the reliability of historical reporting and trend analysis.

Assumptions and Estimates (Parcel Volume and Manual Task Duration)

In the absence of actual operational data from Potchefstroom campus Courier office, the following estimates are based on typical parcel-handling benchmarks for small-to-medium collection points (e.g. offices, residential complexes, campus mailrooms) and are used to construct a plausible before-and-after comparison for the cost-benefit analysis. These figures should be replaced with actual figures if Potchefstroom campus Courier office is able to provide them.

Estimated parcel volume

- Low-volume scenario: ~20 parcels/day (~100/week, ~430/month)

- Moderate-volume scenario: ~50 parcels/day (~250/week, ~1,075/month)

- This report proceeds on the moderate-volume scenario (50 parcels/day) as a realistic base case for a mid-sized organisation.

Estimated time per manual task
 Manual logbook processing of a package — including logging details and notifying the recipient — typically takes a mailroom clerk or receptionist around 10-15 minutes per package. For this analysis: Parcel Tracker

- Parcel logging: ~5 minutes/parcel (SharePoint entry is faster than a paper logbook, but still manual)

- Parcel retrieval at collection: ~3-5 minutes/parcel (searching SharePoint and/or physical storage)

- Income reconciliation: ~2-3 hours/week (manually totalling receipts)

- Customer collection notifications (informal calls/walk-in queries in the absence of automation): ~2 minutes/parcel of avoidable staff interruption

Estimated impact of automation
 A digital system can log a package and notify the recipient automatically in seconds rather than minutes and shifting from a manual logbook to a digital mailroom tool can reduce parcel collection time by up to roughly 6-fold. Applying this ratio conservatively (a 4-5x improvement, allowing for the fact that SharePoint is already a partial digital step) gives: Parcel TrackerParcel Tracker

| Task | Manual (current) | Automated (estimated) | Time saved |
| --- | --- | --- | --- |
| Logging (per parcel) | ~5 min | ~1 min | ~4 min |
| Retrieval (per parcel) | ~4 min | ~30 sec | ~3.5 min |
| Reconciliation (weekly) | ~2.5 hrs | ~15 min | ~2.25 hrs |
| Notification interruptions (per parcel) | ~2 min | ~0 (automated) | ~2 min |

At 50 parcels/day (≈1,075/month), logging + retrieval + notification savings alone equate to roughly 170 staff-hours saved per month, plus ~9 hours/month from reconciliation — a combined estimate of ~180 staff-hours/month, which can be converted to a Rand value once you plug in Potchefstroom campus Courier office's actual hourly labour cost.

### Business Opportunities

The challenges identified above also represent a clear opportunity to redesign how packages are managed, creating long-term value for both Potchefstroom campus Courier office and its customers:

- Purpose-built efficiency. A system designed specifically for this workflow can meaningfully reduce administrative time per package by replacing manual search and entry with barcode-based logging and lookup.

- Automated customer communication. Automated SMS/WhatsApp notifications remove the need for staff to contact customers individually, while reducing wasted customer trips to the collection point.

- Accurate, on-demand reporting. Automatic income calculation removes the need for manual receipt reconciliation entirely, reducing both staff time and the risk of reporting errors.

- Operational visibility. A live dashboard showing packages collected versus awaiting collection gives staff and management day-to-day planning insight that does not currently exist.

- A realistic scope for the resources available. Customer-facing functionality is deliberately minimal (a single automated notification rather than a full customer portal), keeping the project small enough to be delivered as a focused, achievable build rather than an open-ended system.

- A foundation for future growth. A well-structured platform, even at MVP stage, creates a base that can later be extended — for example, additional report types, multiple collection points, or new notification channels — without requiring a full redesign.

### Business Requirements

Business Drivers

Several factors must be weighed in deciding the way forward for package management:

- Operational efficiency – Reduce the administrative time spent logging, locating, and reporting on packages, freeing staff time for other duties.

- Real-time visibility – Give staff a live view of packages awaiting collection versus already collected, to support day-to-day planning.

- Accurate financial reporting – Automate flat-rate income calculation so weekly and monthly totals are available on demand, rather than through manual reconciliation.

- Improved customer experience – Automatically notify customers by SMS or WhatsApp once their package is ready for collection, without requiring staff to contact each customer individually.

Business Requirements

The business problems and opportunities identified above translate into the following system requirements:

| Business Problem / Opportunity | Project System Requirement |
| --- | --- |
| Manual parcel logging is slow and inconsistent | The system must allow a package to be logged in a single, short workflow — ideally via barcode/QR scan rather than full manual data entry. |
| Staff cannot quickly locate a specific parcel | The system must support fast lookup by tracking number, customer name, or customer phone number. |
| Income reconciliation is manual and error-prone | The system must automatically calculate total income collected over any selected date range, based on a flat collection fee applied per collected package. |
| Customers are not proactively notified | The system must automatically send an SMS or WhatsApp message to the customer once a package's status changes to "ready for collection." |
| No visibility of parcel throughput | The system must provide a staff dashboard showing, at minimum, the number of packages collected versus uncollected over a selected period. |
| Physical scanning workflow is undefined | The system must support barcode/QR scanning via either a dedicated handheld/desktop scanner or a device webcam, without requiring a full workflow redesign if the hardware choice changes later. |
| Customer and package data must be handled responsibly | The system must store personal information (customer name, phone number) in line with POPIA requirements, with access restricted to authorised staff and a defined data retention period. |

## Feasibility Ranking Criteria

The feasibility ranking is based on several criteria that reflect both the practical and strategic needs of Potchefstroom campus Courier office. These criteria look at how well each solution can meet user expectations, fit within budget limits, and be implemented within the university’s available resources. Each factor plays an important role in deciding which option offers the best balance between short-term practicality and long-term value. The descriptions below explain how each criterion is understood in the context of this assessment.

| Criterion | Description |
| --- | --- |
| User Friendly | Measures how easy the system is to use for both staff and students. Looks at how quickly users can learn the system and complete tasks without confusion |
| Budget Consciousness | Assesses how well the option fits within NWU’s financial limits. Considers both upfront costs and long-term expenses |
| Implementation | Examines how difficult or easy it will be to put the system in place. Includes technical setup, system integration, and any required process changes. |
| Time Consciousness | Looks at how long it will take to get the system running. Considers the impact of the timeline on operations and project success. |
| Adaptability | Evaluates how well the system can be adjusted for future needs. Includes the ability to add new features or modify existing ones. |
| End User Instruction | Measures how much training is needed for users to become confident in using the system. Looks at the quality and amount of instruction required. |
| Expenditure of Human Resources | Considers the number of staff or developer time needed to set up, run, and maintain the system. Includes both technical and administrative effort. |

## Solution 1: Hermes Platform

Description

The Platform is a web application that consolidates the core package-handling workflow into a single system: logging a package on arrival (including via barcode scan), tracking its status and storage location, automatically notifying the customer once it is ready for collection, and generating income reports without manual reconciliation. The system would be built around Potchefstroom campus Courier office 's own process and terminology, rather than forcing staff to adapt to a generic, off-the-shelf tool. Development would follow a staged approach — starting with the core intake-lookup-report workflow, then adding the notification and dashboard modules once the foundation is stable — keeping the project realistic within the available timeline while still targeting a professional standard of finish.

Drawbacks

Building the Platform is not without challenges. It requires upfront development and testing time before it can fully replace the current process, and it introduces a new ongoing operating cost — principally SMS/WhatsApp messaging and hosting — that the current system does not carry. Barcode scanning, whether via a dedicated scanner or a device webcam, needs to be proven reliable in testing before staff can depend on it day-to-day. Staff will also require a short period of retraining, even though the new workflow is designed to be simpler than the process it replaces.

- Requires development and testing time before the current process can be fully retired.

- Introduces an ongoing operating cost (hosting and per-message notification fees) not present in the current system.

- Barcode scanning reliability must be validated through testing before staff can depend on it.

- Staff will need a short period of retraining on the new workflow.

Benefits

The Platform offers a high degree of fit to Potchefstroom campus Courier office's actual workflow, since it is purpose-built around package intake, storage, notification, and reporting rather than adapted from a generic list-management tool. This directly addresses the operational bottlenecks identified in the problem analysis: barcode-based logging and lookup materially reduce staff time per package compared to manual SharePoint entry and searching, while automatic income calculation removes the need for manual receipt reconciliation altogether.

Beyond the immediate efficiency gains, the Platform also improves the customer experience by removing wasted collection trips through automatic ready-for-collection notifications and gives staff and management a live operational view, packages collected versus still awaiting collection,  that does not exist in the current process. Because the system is owned outright rather than licensed from a vendor, it can also be extended over time (for example, additional report types or collection points) without being constrained by a third party's product roadmap.

Feasibility Scores

| Criterion | Score (1–5) | Explanation |
| --- | --- | --- |
| User Friendly | 4 | The scan-confirm workflow for logging and finding packages is simpler and more direct than the current manual SharePoint entry and search process. |
| Budget Consciousness | 4 | Development cost is low, as no software licensing is required; the main ongoing cost is hosting and per-message notification fees. |
| Implementation | 2 | Intake, notification, dashboard, and reporting modules all need to be designed and built from the ground up within a limited timeframe. |
| Time Consciousness | 3 | A functional MVP covering the core workflow is achievable within the available project timeline, though the full feature set will take longer to complete. |
| Adaptability | 4 | The modular design allows later additions — for example, further report types, additional collection points, or extra notification channels — without redesigning the core system. |
| End User Instruction | 4 | The workflow is simpler than the current process, so a short, focused training session should be sufficient for most staff. |
| Human Resources | 3 | Delivered by a small development team; this requires coordination and mentorship but does not require external hires or vendor staff. |

Risks

Time Consciousness. The development team will need to balance building the Platform against other competing commitments. If timelines are not realistic, features risk being rushed or delivered incomplete, which could undermine confidence in the system at launch. Staged scope management (an MVP first, enhancements later) is the primary mitigation for this risk.

Implementation. Rolling the Platform out to replace an established, familiar process will not be entirely smooth. Existing open package records will need to be migrated from SharePoint without loss, staff will need training before go-live, and any early technical issues during rollout could frustrate users and slow adoption if not managed carefully.

Notification Cost and Volume. SMS and WhatsApp messaging costs scale directly with the number of packages processed. If actual parcel volume is significantly higher than assumed at planning stage, ongoing messaging costs could exceed the original budget, making an accurate volume estimate important before final sign-off.

## Solution 2: Keep Current System

Description

This option continues using SharePoint lists for parcel logging, with staff manually searching for packages when customers arrive to collect them, and manually reconciling receipts to calculate income totals. No new software would be built or purchased, and the day-to-day process would remain exactly as it is today.

Drawbacks

Keeping the current system in place means the inefficiencies identified in the problem analysis remain part of daily operations indefinitely. Staff will continue to spend time on manual tasks that could otherwise be automated, and this time cost will grow — not shrink — as parcel volumes increase. The lack of real-time visibility into throughput will continue to make staffing and storage planning harder than it needs to be, and the absence of automatic customer notifications will continue to generate wasted collection trips and avoidable front-desk queries.

- Administrative time per package remains high and scales directly with volume.

- Income reporting stays manual and slow, carrying an ongoing risk of arithmetic or transcription error.

- Customers continue to receive no automatic notification when their package is ready.

- Staff have no live view of how many packages are currently outstanding at any given time.

Benefits

Retaining the current system is the least disruptive option in the short term. Staff are already familiar with the tools and process, so no large-scale retraining or adjustment period is needed, and day-to-day operations would continue without the interruptions that typically accompany a new system rollout. This option also avoids any upfront development cost or new ongoing operating expense, which can make it appear the most budget-friendly choice — at least in the short term.

- No development cost or delivery risk, since the process already works, however imperfectly.

- No retraining required, as staff already know the current tools.

- No new ongoing software or messaging costs are introduced.

Feasibility Scores

| Criterion | Score (1–5) | Explanation |
| --- | --- | --- |
| User Friendly | 3 | Staff already know how to use the current tools, but manual searching and reconciliation remain slow and effort-intensive. |
| Budget Consciousness | 4 | No new spend is required in the short term, since the system is already in place and already paid for. |
| Implementation | 5 | There is nothing to implement, as the process is already in use today. |
| Time Consciousness | 5 | No implementation time is required, since no new system needs to be built or rolled out. |
| Adaptability | 1 | SharePoint lists were not designed for this workflow and are difficult to extend with the automation this project requires. |
| End User Instruction | 5 | No new training is required, as no new functionality is being introduced. |
| Human Resources | 2 | Ongoing manual effort continues to consume staff time on every package processed, with no reduction over time. |

Risks

Operational Inefficiency. Manual processes and workarounds may seem manageable at current volumes, but they will become an increasing bottleneck as parcel volumes grow. Over time this is likely to lead to longer queues, slower service, and greater frustration among both staff and customers.

Data Handling and Compliance. Ad-hoc manual processes make it harder to enforce consistent data-handling practices for customer information such as names and phone numbers. Without a structured system, demonstrating and maintaining POPIA-aligned access control and retention practices becomes more difficult over time.

Reporting Accuracy. Manual income reconciliation carries an ongoing risk of arithmetic or transcription error. As parcel volume grows, so does the time required for reconciliation — and the corresponding risk of mistakes going unnoticed.

## Solution 3: Procured Courier Management Software

Description

Purchasing a commercially available courier management platform from a software vendor. Many off-the-shelf solutions exist in South Africa and international markets that are built for parcel collection, for this scenario they are required to offer core functionality such as barcode/QR scanning, any form of notifying customers, package status tracking, and generating basic statement reports. Track-POD is a parcel and courier management platform developed in South African. Potchefstroom campus Courier office would have to license Track-POD as a subscription, with the vendor responsible for hosting, maintenance, security updates, and technical support. Implementation would primarily involve configuring the system to match Hermes platform's flat-rate collection fee, notification preferences, and user roles, rather than building features from scratch. The vendor would typically provide onboarding assistance and training materials as part of the subscription package.

Drawbacks

While a procured solution avoids development risk, it introduces several constraints that are significant for an organisation of this size. Track-POD's subscription costs accumulate through a per-driver billing starting at R789 per driver per month (billed annually) or R944 month-to-month with a minimum of 3 drivers, meaning the base commitment is at least R2 384–R2 864 per month before any parcel volume is processed. For Hermes platform's moderate scenario of ~1,075 parcels/month, this would fall between the S and M plans, pushing costs toward R4 624–R8160 per month. The system is designed for a generic courier workflow, which means it may include unnecessary features (e.g., multi-branch logistics, delivery driver routing, complex pricing tiers) while lacking the precise fit of a custom-built tool tailored to Hermes platform's specific terminology and process. Additionally, Potchefstroom campus Courier office becomes dependent on the vendor's product roadmap, support responsiveness, and pricing decisions.

- Ongoing subscription and per-message fees create a recurring cost that grows with volume.

- Generic feature set may lack precise workflow fit.

- Historical data migration from SharePoint may be difficult or unsupported.

Benefits

A procured solution offers an immediate solution without technical risk of a custom build. The vendor bears responsibility reducing the burden on internal staff. Track-POD includes built-in barcode and QR code scanning via smartphone camera or dedicated hardware, automated SMS and email customer notifications triggered at multiple delivery stages, and a customisable analytics dashboard with exportable historical data. Potchefstroom campus Courier office may have in-house development capacity, this option removes the dependency on a students or volunteer development team and provides a professional support channel for technical issues.

- No development risk Track-POD is maintained by the vendor.

- Core features (scanning, notifications, reporting) are available immediately

- Professional training and documentation typically included in the subscription.

Feasibility Scores

| Criterion | Score (1-5) | Explanation |
| --- | --- | --- |
| User Friendly | 4 | Modern, vendor-polished interfaces are typically intuitive and well-documented, though some generic features may add unnecessary complexity. |
| Budget Consciousness | 2 | Subscription fees (typically R500-R2,000/month for small-scale plans) plus per-message costs create an ongoing financial commitment that exceeds the modest hosting costs of a custom build over time. |
| Implementation | 4 | Configuration and data import are straightforward for a vendor with established onboarding processes; no custom coding is required. |
| Time Consciousness | 4 | Deployment can be completed within 2-4 weeks, significantly faster than building a custom platform from scratch. |
| Adaptability | 2 | The system is constrained by the vendor's existing feature set and roadmap; customisation is limited to configuration options, not structural changes. |
| End User Instruction | 4 | Vendor-provided training materials, documentation, and support reduce the internal burden; staff can typically be trained within a single session. |
| Human Resources | 4 | Minimal internal technical effort is required beyond initial configuration and day-to-day use; the vendor handles maintenance and support. |

Risks

Budget Escalation. Subscription pricing for courier management platforms often includes tiered plans based on parcel volume, user count, or feature access. If actual parcel volume exceeds the moderate scenario of ~1,075 parcels/month, Potchefstroom campus Courier office may be forced into a higher pricing tier unexpectedly.

Vendor Lock-In and Dependency. Potchefstroom campus Courier office's operational data, customer records, and notification history reside on the vendor's platform. If the vendor raises prices, changes terms, experiences service degradation, or discontinues the product, migrating to an alternative system may be technically difficult and costly.

Workflow Mismatch. Off-the-shelf platforms are designed for a broad market of courier and logistics businesses. They may assume workflows (e.g., delivery to multiple addresses, complex pricing models, driver dispatch) that do not apply to a single collection point with a flat fee. The lack of a tailored fit also means Potchefstroom campus Courier office cannot evolve the system alongside its own operational refinements.

Data Sovereignty and POPIA Compliance. Storing customer personal information (names, phone numbers) on a vendor's cloud infrastructure requires assurance that data is hosted within South Africa or a jurisdiction with equivalent privacy protections.

## Feasibility Ranking

### Solution Ranking Criteria

The feasibility ranking is based on criteria reflecting both the practical and strategic needs of Potchefstroom campus Courier office, looking at how well each solution meets user expectations, fits within budget and time constraints, and can realistically be implemented and maintained.

| Criterion | Description |
| --- | --- |
| User Friendly | How easy the system is for staff to learn and use, and how quickly tasks can be completed without confusion. |
| Budget Consciousness | How well the option fits within the available budget, considering both upfront and ongoing costs. |
| Implementation | How difficult or straightforward it will be to put the system in place, including technical setup and any required process change. |
| Time Consciousness | How long it will take to get the system fully operational, and the impact of that timeline on day-to-day operations. |
| Adaptability | How well the system can be adjusted or extended to meet future needs. |
| End User Instruction | How much training staff will need to become confident and productive using the system. |
| Human Resources | The amount of staff/developer time needed to build, roll out, and maintain the system on an ongoing basis. |

#### Why Weighted, Not Raw, Scores

An unweighted total treats all seven criteria as equally important, which understates the true comparison: three of the criteria favouring "Keep Current System" (Implementation, Time Consciousness, End User Instruction) score high largely because there is nothing to build, they measure short-term transition cost, not whether the option resolves the business problem. Weighting is standard practice in feasibility studies specifically to let more important criteria dominate less important ones, rather than being averaged away.

Weight rationale for this project:

| Criterion | Weight | Rationale |
| --- | --- | --- |
| Adaptability | 25% | Most directly reflects whether the option resolves the actual business problem long-term, not just at rollout. |
| Human Resources | 20% | Ongoing staff time cost compounds every week the system is in use — a bigger long-term factor than any one-off setup cost. |
| Budget Consciousness | 15% | Cost matters, but is secondary to whether the option solves the problem. |
| User Friendly | 15% | Day-to-day usability affects staff efficiency for the life of the system. |
| Implementation | 10% | A one-off transition cost — real, but temporary. |
| Time Consciousness | 10% | Also, a one-off transition cost. |
| End User Instruction | 5% | A short-term training cost with no bearing on whether the chosen option is fit for purpose. |

### Feasibility Ranking Results (Weighted)

| Criterion | Weight | Platform Score (Weight) | Procured System Score (Weight) | Current System Score (Weight) |
| --- | --- | --- | --- | --- |
| User Friendly | 15% | 4 (0.60) | 4 (0.60) | 3 (0.45) |
| Budget Consciousness | 15% | 4 (0.60) | 2 (0.30) | 4 (0.60) |
| Implementation | 10% | 2 (0.20) | 4 (0.40) | 5 (0.50) |
| Time Consciousness | 10% | 3 (0.30) | 4 (0.40) | 5 (0.50) |
| Adaptability | 25% | 4 (1.00) | 2 (0.50) | 1 (0.25) |
| End User Instruction | 5% | 4 (0.20) | 4 (0.20) | 5 (0.25) |
| Human Resources | 20% | 3 (0.60) | 4 (0.80) | 2 (0.40) |
| Weighted Total | 100% | 3.50 | 3.20 | 2.95 |
| As a percentage |  | 70% | 64% | 59% |

Once weighted for what matters to Potchefstroom campus Courier office long-term, the Courier Services Management and Tracking Platform (70%) clearly outperforms Keep Current System (59%). A result consistent with the conclusions already reached in the Problem Analysis and Business Opportunities sections.

## Recommended Solution

Despite the current system scoring competitively on short-term ease and immediate cost, it does not resolve any of the core business problems identified in this document: slow logging, slow retrieval, manual income reconciliation, and the absence of customer notifications. The Courier Services Management and Tracking Platform is the recommended solution because it directly addresses each of these issues, and its drawbacks, development time and a modest ongoing operating cost, are manageable within a properly scoped project.

### Implementation Note: Barcode Scanning Method

The Platform's intake workflow can be built to support either of the following approaches to barcode/QR scanning:

- Dedicated barcode scanner – a handheld or desktop USB/Bluetooth scanner connected to the staff workstation. Fast and reliable, but requires purchasing hardware for each workstation that needs it.

- Webcam-based scanning – the web application uses the workstation's existing camera, via a browser-based barcode-reading library, to scan directly. Avoids additional hardware cost, at the expense of being somewhat slower and more dependent on lighting and camera quality.

Assumed hardware baseline. As a small-scale collection point, Potchefstroom campus Courier office is assumed to have 2 dedicated barcode scanners and 1 webcam-equipped workstation available at launch. This is a stated project assumption rather than confirmed data and is proportionate to the moderate-volume scenario (~50 parcels/day) used elsewhere in this business case, a small operation is unlikely to have a scanner at every workstation, but is likely to have at least basic scanning hardware already in use for other purposes (e.g. stock or till operations).

On this basis, the system is scoped to support both input methods from the outset rather than treating one as primary and the other as a future enhancement:

- The 2 existing scanners are used at the primary intake/collection points, since most dedicated scanners emulate keyboard input and require minimal integration once the core intake workflow exists.

- The webcam-equipped workstation serves as a fallback/overflow lane, or for a workstation not equipped with a dedicated scanner.

This dual-support approach removes the need to choose one method over the other at MVP stage, and means the system is not dependent on new hardware purchases before go-live. If parcel volume grows beyond what 2 scanners plus 1 webcam station can comfortably support, additional scanners can be added with no further development work, since scanner support requires no custom integration beyond the initial build.

## Project Initiation

The project begins once this business case and the accompanying feasibility study have been reviewed and approved. This is followed by assembling the project team and assigning members to their respective core areas: front-end, back-end, and quality assurance/documentation. The first team meeting will confirm the requirements for the Minimum Viable Product, including the software stack and database design to be used.

| Role | Team Member(s) |
| --- | --- |
| Project Manager | DS Verster, 45036349 |
| Front-End Team | A. Ismail, 37500384 S. Scwebu, 31765432 A. Aswat, 48241172 |
| Back-End & DevOps Team | J. Burger, 40999750 D. Msibi, 34854320 L. Marange, 46143823 |
| Documentation & Quality Assurance | C Goeminne, 47799854 |

## Project Planning

The project is structured into five phases:

1. Assembling the Team and Planning
 Team members are assigned to the area they are best suited to. Once this is complete, the requirements for the MVP are confirmed, along with a realistic schedule for development, testing, and rollout.

2. Prototype
 The team builds a basic working version of the core intake-lookup workflow to demonstrate to stakeholders, gathering feedback that may adjust the scope or priority of remaining features.

3. Test and Refine
 The prototype undergo structured testing to identify and resolve bugs, confirm barcode scanning reliability, verify notification delivery, and ensure the system handles unexpected or invalid input gracefully.

4. Presentation and Sign-Off
 The completed system is presented to stakeholders, who confirm that it meets the requirements set out in this document before it is formally signed off.

## Project Execution

To keep the team coordinated and on schedule, the following practices will be used throughout the project:

Weekly Meetings
 Short weekly check-ins ensure everyone is aligned on what is expected for that stage of the project and surface any blockers early.

Communication Channels
 A primary channel (e.g. Discord or Microsoft Teams) is used for general project communication, supported by dedicated group chats for each core team.

Shared Timetable
 A shared timetable of upcoming deliverables and deadlines is maintained and circulated across the team's communication channels.

## Minimum Viable Product (MVP) Features

The MVP represents the core version of the Platform that delivers immediate operational value within the available project timeline, focused on replacing the manual intake, lookup, notification, and reporting workflow currently run through SharePoint.

1. Role-Based User Login and Dashboards
 The Platform provides secure login for staff, with administrators able to access additional configuration and reporting tools not shown to front-desk staff. Each dashboard only displays functionality appropriate to that user's role.

2. Package Intake and Barcode Scanning
 Staff log a new package on arrival by scanning its barcode (via dedicated scanner or webcam) or entering its details manually where no barcode exists. The system automatically records the date received and applies the flat collection fee, replacing the current manual SharePoint entry step.

3. Package Lookup, Status Update and Storage Tracking
 Staff can search for a package by tracking number, customer name, or customer phone number, and update its status (for example: Received, Ready for Collection, Collected). This replaces the current manual search process.

4. Automatic Customer Notifications
 When a package's status changes to "Ready for Collection," the system automatically sends the customer an SMS or WhatsApp message, removing the need for staff to contact customers individually.

5. Staff Dashboard: Collected vs Uncollected
 A live dashboard shows, at minimum: the total number of packages currently awaiting collection, the total collected within a selected period, and a simple visual comparison of collected versus uncollected packages — giving staff and management the throughput visibility that does not currently exist.

6. Income Reporting
 A reporting module calculates total income collected (flat rate multiplied by packages collected) for any selected date range — for example, this week, this month, or a custom range — replacing the current manual receipt-reconciliation process entirely.

## Recommended Technology Stack

| Layer | Recommended Technologies | Description |
| --- | --- | --- |
| Frontend | React, Vue, Angular | React is widely adopted and well suited to building a modular dashboard-driven interface, with a gentle learning curve and a large ecosystem of supporting libraries. Vue.js offers simplicity and readability, helpful for fast onboarding. Angular is powerful and full-featured, suitable where a more structured framework is preferred, though it has a steeper learning curve. |
| Backend | Node.js with Express, Laravel | Node.js with Express is ideal for projects needing quick development using JavaScript across the stack, and integrates well with SMS/WhatsApp messaging APIs. Laravel is well suited to teams more familiar with PHP, offering strong security and an elegant syntax. |
| Database | MySQL, Firestore | MySQL is reliable, familiar, and well suited to the structured, relational package and customer data used in this project. Firestore, a NoSQL database, offers more flexibility for unstructured data and may suit fast iteration cycles. |
| Version Control | GitHub | Provides robust version control, along with continuous integration (CI) pipelines and automated testing for the development team. |
| Notifications | SMS gateway (South African bulk SMS provider) — see below | An SMS/WhatsApp gateway is required to support automatic customer notifications; see the note below regarding provider selection. |

#### Note: Notification Provider Selection

At the project's estimated moderate-volume scenario (~1,075 parcels/month), the two realistic notification channels compare as follows:

SMS via a South African bulk SMS provider. South African bulk SMS pricing in 2026 ranges from around R0.12 per SMS at the cheapest published rate up to roughly R0.22 per SMS for more established providers. At ~1,075 notifications/month, this puts monthly cost in the region of R130–R235, with no platform subscription fee — most local providers operate pay-as-you-go, and providers such as BulkSMS.com and Africa's Talking offer developer-friendly APIs suited to direct integration. TrembiSMS Messenger

WhatsApp Business API. Meta's own per-message fees for South Africa are relatively low, but WhatsApp access requires going through an approved Business Solution Provider (BSP), and BSP platform subscriptions in South Africa typically start from around R699/month on top of Meta's per-message charges. At this project's volume, the fixed monthly platform fee alone would likely exceed the entire cost of the SMS alternative, making WhatsApp cost-inefficient at MVP scale despite being a more modern channel. Spur

Recommendation: Use a South African bulk SMS provider (e.g. BulkSMS.com or a comparable local API-driven gateway) for the MVP notification channel. This keeps monthly notification cost to roughly R130–R235 at current estimated volume, avoids a fixed platform subscription, and is simple to integrate directly with the Node.js/Express backend. WhatsApp notifications can be revisited as a future enhancement once parcel volume is high enough to justify the BSP platform fee, or if customer preference data later shows a strong WhatsApp preference over SMS.

## Appendix

### Appendix A: Solution Comparison

| Criteria | Hermes Platform (Solution 1) | Current System (Solution 2) |
| --- | --- | --- |
| User Friendly | Medium – modern workflow, requires initial mentorship/training | High – proven, staff already familiar with it |
| Budget Consciousness | High – low development cost, modest ongoing messaging/hosting cost | High in the short term – no new spend, but hidden cost in ongoing staff time |
| Implementation | Medium – custom-built to fit the exact workflow | High – already in place, nothing to implement |
| Time Consciousness | Medium – phased rollout across a project timeline | High – instantly available, no rollout needed |
| Adaptability | High – can evolve with future operational needs | Low – locked into SharePoint's list-based structure |
| End User Instruction | Medium – short training tailored to the new workflow | High – no new training required |
| Human Resources | Medium – requires a development team and mentorship | Low ongoing efficiency – frees up build effort but costs staff time indefinitely |

Conclusion: The Platform is feasible provided mentorship, phased rollout, and adequate technical support are in place. The current system is stable and familiar but does not scale well and leaves every identified operational problem unresolved.

### Appendix B: Project Team Structure

| Role | Team Member(s) |
| --- | --- |
| Project Manager | DS Verster, 45036349 |
| Front-End Team | A. Ismail, 37500384 S. Scwebu, 31765432 A. Aswat, 48241172 |
| Back-End & DevOps Team | J. Burger, 40999750 D. Msibi, 34854320 L. Marange, 46143823 |
| Documentation & Quality Assurance | C Goeminne, 47799854 |

### Appendix C: Project Phases

| Phase | Description |
| --- | --- |
| 1. Assembling the Team & Planning | Assign team members to roles, define MVP requirements, and create the project timeline. |
| 2. Prototype Development | Build a basic version of the intake-and-lookup workflow to present to stakeholders for feedback. |
| 3. Testing & Refinement | Conduct bug fixes, scanning-reliability testing, notification testing, and error handling checks. |
| 5. Presentation & Sign-Off | Present the final product to stakeholders and confirm approval. |

### Appendix D: Communication Plan

| Method | Purpose |
| --- | --- |
| Primary Channel (e.g. Discord/Teams) | Main communication platform for project updates and announcements. |
| Team Group Chats | Quick coordination within specific teams (front-end, back-end, QA). |
| Weekly Meetings | Track progress, resolve issues, and adjust timelines. |

### Appendix E: Risk Register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Development team workload / availability | May delay development or reduce feature completeness | Prioritise a minimal, well-scoped MVP; build in schedule buffers |
| Barcode scanning reliability | Could slow adoption if intake is unreliable | Test thoroughly with both scanning methods before go-live |
| Underestimated messaging volume | Ongoing notification costs could exceed budget | Confirm real parcel volume before finalising provider and budget |
| Data migration from SharePoint | Risk of data loss or duplication during cutover | Run both systems in parallel briefly before full cutover |
| Staff adoption resistance | Slower transition away from familiar manual process | Short, hands-on training; clear communication of time savings |

### Appendix F: Assumptions and Information Still Required

This document has been prepared as a detailed working template, using literature-based estimates and stated assumptions where real organisational data was not available. Assumptions already made and used throughout this document include:

- Parcel volume: ~50 parcels/day (~1,075/month) — moderate-volume scenario (Problem Analysis).

- Barcode scanning hardware: 2 dedicated barcode scanners and 1 webcam-equipped workstation assumed at launch, with the MVP built to support both input methods (Recommended Solution).

- Notification provider: SMS via a South African bulk SMS provider (e.g. BulkSMS.com), estimated at R130–R235/month at current assumed volume, in preference to WhatsApp Business API, which is cost-inefficient at this scale due to BSP platform fees (Recommended Technology Stack).