FEASIBILITY STUDY

Hermes Platform — Courier Services Management and Tracking

Document Control

Document Information

| © | Information |
| --- | --- |
| Document ID | Feasibility Study Hermes Platform |
| Document Owner | [DS Verster] |
| Issue Date | 13-08-2026 |
| Last Saved Date | 17-08-2026 |
| File Name | Feasibility Study Hermes Platform |

Document History

| Version | Issue Date | Changes© |
| --- | --- | --- |
| [1.0] | 13-08-2026 | Full Document |
| [1.1] | 16-08-2026 | Added Solution 3 |
| [1.2] | 17-08-2026 | Formatting updated and feasibility ranking table added |

Document Approvals

| Role | Name |
| --- | --- |
| Project Sponsor | Engela Bok |
| Project Sponsor | Jacoline Jansen Van Vuuren |
| Project Manager© | DS Verster |

Table of Contents

Executive Summary	5

Problem Statement	5

Business Problem	5

Assumptions and Estimates: Parcel Volume and Manual Task Duration	6

Business Opportunities	6

Requirements Statement	7

Business Drivers	7

Business Requirements	7

Feasibility Assessment	7

Solution 1: Hermes Platform	8

Description	8

Drawbacks	8

Benefits	8

Feasibility Scores	8

Risks	9

Time Consciousness	9

Implementation	9

Notification Cost and Volume	9

Estimated Cost Breakdown	9

Development and Technical Setup	10

Notification Service (SMS)	10

Implementation and Data Migration	10

Training and Change Management	11

Total — Year 1	11

Conclusion	11

Solution 2: Keep Current System	11

Description	11

Drawbacks	11

Benefits	12

Feasibility Scores	12

Risks	12

Operational Inefficiency	12

Data Handling and Compliance	12

Reporting Accuracy	12

Estimated Cost Breakdown	13

Conclusion	13

Solution 3: Procured Courier Management Software (Track-POD)	13

Description	13

Drawbacks	13

Benefits	14

Feasibility Scores	14

Risks	14

Budget Escalation	14

Vendor Lock-In and Dependency	15

Workflow Mismatch	15

Data Sovereignty and POPIA Compliance	15

Estimated Cost Breakdown	15

Subscription (Year 1)	15

Implementation and Data Migration	15

Total — Year 1	16

Conclusion	16

Feasibility Ranking	16

Solution Ranking Criteria	16

Why Weighted, Not Raw, Scores	17

Weight Rationale for This Project	17

Feasibility Ranking Results (Weighted)	17

Feasibility Results	18

Solution 1 (Hermes Platform)	18

Solution 2 (Keep Current System)	18

Solution 3 (Track-POD)	18

Recommendation	19

Conclusion	19

Appendix: Assumptions and Information Still Required	19

# Executive Summary

Hermes Platform currently manages a growing volume of incoming courier packages using Microsoft SharePoint together with a largely manual administrative process. Packages are logged by hand, located through manual search when a customer arrives, and income is reconciled by manually working through receipts. As parcel volume grows, this creates increasing delays, a higher chance of reporting error, and no proactive way to inform customers that their package is ready.

This feasibility study evaluates three ways to address this: continuing with the current SharePoint-based process (Solution 2), developing the Hermes platform (Solution 1) or procuring an existing commercial courier management product — specifically Track-POD, a South African-developed parcel and courier management platform (Solution 3).

Each option is assessed against technical, financial, operational, and human-resource feasibility, using a moderate-volume estimate of approximately 50 parcels/day (~1,075/month) as the base case, with an estimated first-year cost breakdown for each. Because a simple average of the seven feasibility criteria would understate criteria that matter most to Hermes Platform over the system’s life (adaptability and ongoing staff effort) relative to one-off transition costs, this study applies a weighted scoring model — consistent with the business case — rather than an unweighted total.

Once weighted, the Platform scores highest of the three options at 70%, ahead of the procured Track-POD solution at 64% and the current system at 59%. This is the same conclusion reached qualitatively in the Problem Statement: the Platform is the only option that resolves every identified operational bottleneck while remaining affordable and fully adaptable to Hermes Platform’s specific process.

# Problem Statement

## Business Problem

Hermes Platform currently manages package intake, storage, and collection using SharePoint and manual administrative processes. SharePoint was not designed for this workflow, and its use has given rise to several recurring operational problems:

- Slow parcel logging – capturing each package manually in SharePoint takes staff time proportional to volume, with no way to speed this up during busy periods.

- Slow parcel retrieval – locating a specific package at collection requires manual search through SharePoint and, in some cases, physical storage.

- Manual, error-prone reconciliation – total income is calculated by manually totalling receipts rather than through the system.

- No proactive notification – customers are not told automatically when their package is ready, causing wasted trips or prolonged uncollected storage.

- No throughput visibility – staff have no live view of how many packages are outstanding versus already collected.

- Inconsistent record quality – manual, free-form SharePoint entry means there is no enforced data structure, limiting historical reporting and trend analysis.

## Assumptions and Estimates: Parcel Volume and Manual Task Duration

In the absence of confirmed operational data from Hermes Platform, this study uses the same literature-based estimates as the business case, so that the cost-benefit comparison below is grounded consistently across both documents. These figures should be replaced with actual figures once Hermes Platform is able to provide them.

- Low-volume scenario: ~20 parcels/day (~100/week, ~430/month).

- Moderate-volume scenario: ~50 parcels/day (~250/week, ~1,075/month) — used as the base case throughout this study.

Estimated current manual task duration:

- Parcel logging: ~5 minutes/parcel.

- Parcel retrieval at collection: ~3–5 minutes/parcel.

- Income reconciliation: ~2–3 hours/week.

- Customer collection notifications (informal calls/walk-in queries): ~2 minutes/parcel of avoidable staff interruption.

| Task | Manual (current) | Automated (estimated) | Time saved |
| --- | --- | --- | --- |
| Logging (per parcel) | ~5 min | ~1 min | ~4 min |
| Retrieval (per parcel) | ~4 min | ~30 sec | ~3.5 min |
| Reconciliation (weekly) | ~2.5 hrs | ~15 min | ~2.25 hrs |
| Notification interruptions (per parcel) | ~2 min | ~0 (automated) | ~2 min |

At the moderate-volume scenario (~1,075 parcels/month), logging, retrieval, and notification savings alone equate to roughly 170 staff-hours saved per month, plus ~9 hours/month from reconciliation — a combined estimate of ~180 staff-hours/month. This figure is used later in this study to illustrate the ongoing opportunity cost of Solution 2 (Keep Current System), once converted to a Rand value using Hermes Platform’s actual hourly labour cost.

## Business Opportunities

- Barcode-based logging and lookup can materially cut the staff time spent per package.

- Automatic SMS/WhatsApp notifications remove the need for staff to individually contact customers.

- Automatic income reporting removes manual reconciliation and the errors that come with it.

- A live collected-vs-uncollected dashboard gives staff and management visibility that does not exist today.

- A well-structured MVP creates a foundation that can be extended later without a full redesign.

# Requirements Statement

## Business Drivers

- Reduce administrative time spent on package logging, retrieval, and reporting.

- Provide real-time visibility of packages collected versus uncollected.

- Automate the flat-rate income calculation so totals are available on demand.

- Notify customers automatically once a package is ready for collection.

## Business Requirements

| Business Problem / Opportunity | Project System Requirement |
| --- | --- |
| Manual parcel logging is slow | Support fast intake via barcode/QR scan (dedicated scanner or webcam). |
| Staff cannot quickly find a parcel | Support lookup by tracking number, customer name, or phone number. |
| Income reconciliation is manual | Automatically calculate income (flat rate × parcels collected) for any date range. |
| No proactive customer notification | Automatically send SMS/WhatsApp when a parcel is marked ready. |
| No visibility of throughput | Provide a dashboard of parcels collected vs uncollected. |
| Personal data must be handled responsibly | Comply with POPIA — restricted access and a defined retention period for customer contact details. |

# Feasibility Assessment

This section compares building the Platform in-house against continuing with the current system and against procuring Track-POD, a commercial courier management platform, assessed across technical, financial, operational, and human-resource feasibility. Each option is examined on its own merits before being ranked against the others in the sections that follow.

# Solution 1: Hermes Platform

## Description

The Platform is a web application covering package intake (via barcode scan or manual entry), status tracking, automatic customer notification, a staff dashboard, and automatic income reporting based on a flat collection fee per package. It is designed to be built and delivered in a staged manner, with the core intake-lookup-report workflow prioritised ahead of the notification and dashboard modules.

## Drawbacks

- Requires development and testing time before it can fully replace the current process.

- Introduces an ongoing cost for SMS messaging and hosting, which the current system does not have.

- Barcode scanning reliability (whether via dedicated scanner or webcam) needs to be proven in testing before go-live.

## Benefits

- Cuts staff time per package through barcode-based logging and fast search, instead of manual entry and manual search.

- Removes manual income reconciliation entirely.

- Reduces wasted customer trips through automatic ready-for-collection notifications.

- Gives staff a live operational view that supports planning around storage and peak intake periods.

## Feasibility Scores

| Criterion | Score (1–5) | Explanation |
| --- | --- | --- |
| User Friendly | 4 | The scan-confirm workflow for logging and finding packages is simpler and more direct than the current manual SharePoint entry and search process. |
| Budget Consciousness | 4 | Development cost is low, as no software licensing is required; the main ongoing cost is hosting and per-message notification fees. |
| Implementation | 2 | Intake, notification, dashboard, and reporting modules all need to be designed and built from the ground up within a limited timeframe. |
| Time Consciousness | 3 | A functional MVP covering the core workflow is achievable within the available project timeline, though the full feature set will take longer. |
| Adaptability | 4 | The modular design allows later additions — further report types, additional collection points, or extra notification channels — without redesigning the core system. |
| End User Instruction | 4 | The workflow is simpler than the current process, so a short, focused training session should be sufficient for most staff. |
| Human Resources | 3 | Delivered by a small development team; requires coordination and mentorship but does not require external hires or vendor staff. |

## Risks

### Time Consciousness

The development team will need to balance building the Platform against other competing commitments. If timelines are not realistic, features risk being rushed or delivered incomplete. Staged scope management (an MVP first, enhancements later) is the primary mitigation for this risk.

### Implementation

Rolling the Platform out to replace an established, familiar process will not be entirely smooth. Existing open package records will need to be migrated from SharePoint without loss, staff will need training before go-live, and early technical issues could slow adoption if not managed carefully.

### Notification Cost and Volume

SMS messaging costs scale directly with the number of packages processed. If actual parcel volume is significantly higher than the moderate-volume assumption used in this study, ongoing messaging costs could exceed the original budget.

## Estimated Cost Breakdown

This breakdown assumes the hardware baseline stated in the business case: 2 dedicated barcode scanners and 1 existing webcam-equipped workstation at launch, with the MVP built to support both input methods.

### Development and Technical Setup

| Item | Estimated Cost | Notes |
| --- | --- | --- |
| Cloud hosting (1 year) | R12 000 | Placeholder — based on a mid-tier hosting plan for the web app and database. |
| Domain registration | R120 | Annual fee for a .co.za domain. |
| SSL certificate | Free | Free via Cloudflare with auto-renewal. |
| Barcode scanner hardware (2 units) | R1 600 – R5 000 | 2 dedicated scanners at an estimated R800–R2 500 each; the webcam-equipped workstation uses existing hardware at no extra cost. |
| Subtotal | R13 720 – R17 120 |  |

### Notification Service (SMS)

| Item | Estimated Cost | Notes |
| --- | --- | --- |
| Messaging API setup | R0 | South African bulk SMS providers (e.g. BulkSMS.com, Africa’s Talking) typically operate pay-as-you-go with no platform subscription — see Recommended Technology Stack note in the business case. |
| Per-message cost | R0.12 – R0.22 per SMS | Based on 2026 South African bulk SMS pricing benchmarks. |
| Estimated monthly cost (~1,075 parcels/month) | R130 – R235 | One notification assumed per collected parcel. |
| Estimated annual cost | R1 560 – R2 820 | Monthly estimate × 12. |

### Implementation and Data Migration

| Item | Estimated Cost | Notes |
| --- | --- | --- |
| Data migration from SharePoint | R2 000 | Exporting and importing existing open parcel records. |
| Backup and recovery setup | R1 500 | Cloud backup configuration. |
| Subtotal | R3 500 |  |

### Training and Change Management

| Item | Estimated Cost | Notes |
| --- | --- | --- |
| Staff training sessions | R1 500 | Short in-person or online sessions run by the development team. |
| Training materials | R500 | Digital quick-reference guide. |
| Subtotal | R2 000 |  |

### Total — Year 1

| Category | Estimated Cost |
| --- | --- |
| Development and Technical Setup | R13 720 – R17 120 |
| Notification Service (annualised) | R1 560 – R2 820 |
| Implementation and Data Migration | R3 500 |
| Training and Change Management | R2 000 |
| Contingency (10%) | R2 078 – R2 544 |
| Grand Total (Year 1) | R22 858 – R27 984 |

## Conclusion

The Platform’s first-year cost is modest and mostly one-off — hosting, hardware, and a short training period — with the only cost that scales with volume (SMS notifications) staying low even at the moderate-volume scenario. This is significantly cheaper than Solution 3’s recurring subscription model, while directly resolving every operational issue identified in the Problem Statement.

# Solution 2: Keep Current System

## Description

This option continues using SharePoint lists for parcel logging, with staff manually searching for packages and manually reconciling receipts to calculate income totals.

## Drawbacks

- Administrative time per package remains high and scales with volume.

- Income reporting stays manual, slow, and error prone.

- Customers continue to receive no automatic ready-for-collection notification.

- Staff have no live view of packages outstanding.

## Benefits

- No development cost or delivery risk.

- No retraining required.

- No new ongoing software or messaging cost.

## Feasibility Scores

| Criterion | Score (1–5) | Explanation |
| --- | --- | --- |
| User Friendly | 3 | Staff already know how to use the current tools, but manual searching and reconciliation remain slow and effort intensive. |
| Budget Consciousness | 4 | No new spend is required in the short term, since the system is already in place and already paid for. |
| Implementation | 5 | There is nothing to implement, as the process is already in use today. |
| Time Consciousness | 5 | No implementation time is required, since no new system needs to be built or rolled out. |
| Adaptability | 1 | SharePoint lists were not designed for this workflow and are difficult to extend with the automation this project requires. |
| End User Instruction | 5 | No new training is required, as no new functionality is being introduced. |
| Human Resources | 2 | Ongoing manual effort continues to consume staff time on every package processed, with no reduction over time. |

## Risks

### Operational Inefficiency

Manual processes and workarounds may seem manageable at current volumes, but they will become an increasing bottleneck as parcel volumes grow, likely leading to longer queues, slower service, and greater frustration among both staff and customers.

### Data Handling and Compliance

Ad-hoc manual processes make it harder to enforce consistent data-handling practices for customer information. Demonstrating and maintaining POPIA-aligned access control and retention becomes more difficult over time without a structured system.

### Reporting Accuracy

Manual income reconciliation carries an ongoing risk of arithmetic or transcription error. As parcel volume grows, so does the time required for reconciliation and the corresponding risk of mistakes going unnoticed.

## Estimated Cost Breakdown

| Item | Estimated Cost | Notes |
| --- | --- | --- |
| SharePoint licensing | R0 (placeholder) | Assumed already covered under an existing Microsoft 365 agreement — please confirm. |
| Ongoing staff time (opportunity cost) | ~180 staff-hours/month | From the Problem Statement estimate — this is the real cost of Solution 2, and grows as parcel volume grows. |
| Illustrative Rand value of staff time | R10 800/month at an illustrative R60/hour (R129 600/year) | Illustrative only — replace R60/hour with Hermes Platform’s actual administrative hourly labour cost for a real comparison. |

## Conclusion

Keeping the current system avoids new spend and disruption in the short term, but does not resolve the operational problems driving this project. Once its ~180 staff-hours/month opportunity cost is valued in Rand terms, it is unlikely to remain the cheapest option over a full year, despite requiring no upfront development spend.

# Solution 3: Procured Courier Management Software (Track-POD)

## Description

This option licenses Track-POD, a South African-developed parcel and courier management platform, as a subscription. The vendor is responsible for hosting, maintenance, security updates, and technical support. Implementation would primarily involve configuring the system to match Hermes Platform’s flat-rate collection fee, notification preferences, and user roles, rather than building features from scratch. Track-POD includes built-in barcode/QR scanning (via smartphone camera or dedicated hardware), automated SMS and email customer notifications, and a customisable analytics dashboard with exportable historical data.

## Drawbacks

- Ongoing subscription and per-message fees create a recurring cost that grows with volume, unlike Hermes Platform’s largely one-off cost.

- Generic feature set (multi-branch logistics, driver routing, complex pricing tiers) may not precisely fit a single collection point with a flat fee.

- Historical data migration from SharePoint may be difficult or unsupported.

## Benefits

- No development risk — Track-POD is maintained by the vendor.

- Core features (scanning, notifications, reporting) are available immediately.

- Professional training and documentation typically included in the subscription.

## Feasibility Scores

| Criterion | Score (1–5) | Explanation |
| --- | --- | --- |
| User Friendly | 4 | Modern, vendor-polished interfaces are typically intuitive and well-documented, though some generic features may add unnecessary complexity. |
| Budget Consciousness | 2 | Subscription fees plus per-message costs create an ongoing financial commitment that exceeds the modest hosting costs of a custom build over time. |
| Implementation | 4 | Configuration and data import are straightforward for a vendor with established onboarding processes; no custom coding is required. |
| Time Consciousness | 4 | Deployment can be completed within 2–4 weeks, significantly faster than building a custom platform from scratch. |
| Adaptability | 2 | The system is constrained by the vendor’s existing feature set and roadmap; customisation is limited to configuration options, not structural changes. |
| End User Instruction | 4 | Vendor-provided training materials, documentation, and support reduce the internal burden; staff can typically be trained within a single session. |
| Human Resources | 4 | Minimal internal technical effort is required beyond initial configuration and day-to-day use; the vendor handles maintenance and support. |

## Risks

### Budget Escalation

Subscription pricing is tiered by parcel volume, user count, or feature access. If actual parcel volume exceeds the moderate scenario of ~1,075 parcels/month, Hermes Platform may be pushed into a higher pricing tier unexpectedly.

### Vendor Lock-In and Dependency

Operational data, customer records, and notification history reside on the vendor’s platform. If the vendor raises prices, changes terms, or discontinues the product, migrating to an alternative system may be technically difficult and costly.

### Workflow Mismatch

Track-POD is designed for a broad market of courier and logistics businesses and may assume workflows (multi-address delivery, complex pricing, driver dispatch) that do not apply to a single collection point with a flat fee.

### Data Sovereignty and POPIA Compliance

Storing customer personal information on a vendor’s cloud infrastructure requires assurance that data is hosted within South Africa or a jurisdiction with equivalent privacy protections.

## Estimated Cost Breakdown

### Subscription (Year 1)

| Item | Estimated Cost | Notes |
| --- | --- | --- |
| Minimum base commitment (3 drivers, annual billing) | R2 367/month | 3 × R789/driver/month, billed annually. |
| Minimum base commitment (3 drivers, month-to-month) | R2 832/month | 3 × R944/driver/month, no annual commitment. |
| Estimated tier at moderate volume (~1,075 parcels/month) | R4 624 – R8 160/month | Falls between Track-POD’s S and M plans at this volume. |
| Estimated annual subscription cost | R55 488 – R97 920 | Monthly tier estimate × 12 — recurs every year, unlike Hermes Platform’s largely one-off costs. |

### Implementation and Data Migration

| Item | Estimated Cost | Notes |
| --- | --- | --- |
| Setup and configuration | R0 (placeholder) | Assumed included in vendor onboarding — please confirm with Track-POD. |
| Data migration from SharePoint | R5 000 (placeholder) | Flagged as a risk in this study — may be difficult or unsupported by the vendor; confirm before final costing. |
| Subtotal | R5 000 |  |

### Total — Year 1

| Category | Estimated Cost |
| --- | --- |
| Subscription (annualised) | R55 488 – R97 920 |
| Implementation and Data Migration | R5 000 |
| Contingency (10%) | R6 049 – R10 292 |
| Grand Total (Year 1) | R66 537 – R113 212 |
| Grand Total (Year 2 onward, no migration cost) | R55 488 – R97 920/year |

## Conclusion

Track-POD offers the fastest path to a working system with the least internal development effort, but at roughly R55 000–R98 000 per year — a recurring cost that is two to four times the Platform’s comparable Year 1 cost and continues indefinitely rather than tapering after an initial build phase.

# Feasibility Ranking

## Solution Ranking Criteria

| Criterion | Description |
| --- | --- |
| User Friendly | How easy the system is for staff to learn and use, and how quickly tasks can be completed without confusion. |
| Budget Consciousness | How well the option fits within the available budget, considering both upfront and ongoing costs. |
| Implementation | How difficult or straightforward it will be to put the system in place, including technical setup and any required process change. |
| Time Consciousness | How long it will take to get the system fully operational, and the impact of that timeline on day-to-day operations. |
| Adaptability | How well the system can be adjusted or extended to meet future needs. |
| End User Instruction | How much training staff will need to become confident and productive using the system. |
| Human Resources | The amount of staff/developer time needed to build, roll out, and maintain the system on an ongoing basis. |

## Why Weighted, Not Raw, Scores

An unweighted total treats all seven criteria as equally important, which understates the true comparison: three of the criteria favouring "Keep Current System" (Implementation, Time Consciousness, End User Instruction) score high largely because there is nothing to build — they measure short-term transition cost, not whether the option resolves the business problem. Weighting is standard practice in feasibility studies specifically to let more important criteria dominate less important ones, rather than being averaged away.

### Weight Rationale for This Project

| Criterion | Weight | Rationale |
| --- | --- | --- |
| Adaptability | 25% | Most directly reflects whether the option resolves the actual business problem long-term, not just at rollout. |
| Human Resources | 20% | Ongoing staff time cost compounds every week the system is in use — a bigger long-term factor than any one-off setup cost. |
| Budget Consciousness | 15% | Cost matters but is secondary to whether the option solves the problem. |
| User Friendly | 15% | Day-to-day usability affects staff efficiency for the life of the system. |
| Implementation | 10% | A one-off transition cost — real, but temporary. |
| Time Consciousness | 10% | Also, a one-off transition cost. |
| End User Instruction | 5% | A short-term training cost with no bearing on whether the chosen option is fit for purpose. |

## Feasibility Ranking Results (Weighted)

| Criterion | Weight | The Platform Score (Weighted) | Track-POD Score (Weighted) | Current System Score (Weighted) |
| --- | --- | --- | --- | --- |
| User Friendly | 15% | 4 (0.60) | 4 (0.60) | 3 (0.45) |
| Budget Consciousness | 15% | 4 (0.60) | 2 (0.30) | 4 (0.60) |
| Implementation | 10% | 2 (0.20) | 4 (0.40) | 5 (0.50) |
| Time Consciousness | 10% | 3 (0.30) | 4 (0.40) | 5 (0.50) |
| Adaptability | 25% | 4 (1.00) | 2 (0.50) | 1 (0.25) |
| End User Instruction | 5% | 4 (0.20) | 4 (0.20) | 5 (0.25) |
| Human Resources | 20% | 3 (0.60) | 4 (0.80) | 2 (0.40) |
| Weighted Total (100%) |  | 3.50 | 3.20 | 2.95 |
| As a percentage |  | 70% | 64% | 59% |

Once weighted for what matters to Hermes Platform long-term, the Courier Services Management and Tracking Platform (70%) clearly outperforms Track-POD (64%) and Keep Current System (59%). This is the same conclusion already reached qualitatively in the Problem Statement and Business Opportunities sections, and it holds even though Keep Current System scores highest on several individual criteria — those criteria are simply weighted lower because they measure one-off transition ease rather than whether the option solves Hermes Platform’s actual operational problems.

# Feasibility Results

### Solution 1 (Hermes Platform)

Technically feasible using a standard, well-documented stack (React, Node.js, MySQL); the main technical risk lies in barcode-scanning reliability across two input methods and SMS-API integration, both new to a first-time build team. Financially, first-year costs of roughly R22 900–R28 000 are modest and mostly one-off. Operationally, it directly resolves every problem identified in the Problem Statement. It is also the weighted-highest-scoring option at 70%.

### Solution 2 (Keep Current System)

Technically trivial, as nothing new needs to be built, but it does not resolve any of the identified problems. It appears cheapest on paper, but its real cost — an estimated ~180 staff-hours/month — is ongoing and grows with volume rather than being a fixed, one-off spend. It scores lowest of the three options once weighted, at 59%.

### Solution 3 (Track-POD)

Technically low-risk, since the platform is already built and proven elsewhere — the main uncertainty is whether its generic, multi-purpose courier workflow fits Hermes Platform’s specific flat-fee, single-collection-point process without paid customisation. Financially, it is the most expensive option by a wide margin, at an estimated R55 000–R98 000 per year, recurring indefinitely. It scores second of the three options once weighted, at 64%.

|  | Solution 1 |  |  | Solution 2 |  |  | Solution 3 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Criteria | Score | Weight | Total | Score | Weight | Total | Score | Weight | Total |
| User Friendly | 4 | 15% | 12 | 3 | 15% | 9 | 4 | 15% | 12 |
| Budget Consciousness | 4 | 15% | 12 | 4 | 15% | 12 | 2 | 15% | 6 |
| Implementation | 2 | 10% | 4 | 5 | 10% | 10 | 4 | 10% | 8 |
| Time Consciousness | 3 | 10% | 6 | 5 | 10% | 10 | 4 | 10% | 8 |
| Adaptability | 4 | 25% | 20 | 1 | 25% | 5 | 2 | 25% | 10 |
| End User Instruction | 4 | 5% | 4 | 5 | 5% | 5 | 4 | 5% | 4 |
| Human Resources | 3 | 20% | 12 | 2 | 20% | 8 | 4 | 20% | 16 |
| Total | 70 |  |  | 59 |  |  | 64 |  |  |

# Recommendation

The Courier Services Management and Tracking Platform is the recommended solution. It is not only the option that qualitatively resolves every operational bottleneck identified in the Problem Statement — slow logging and retrieval, manual income reconciliation, absent customer notifications, and no throughput visibility — it is also the highest-rated option under the weighted feasibility model used in this study, at 70%, ahead of Track-POD (64%) and the current system (59%). A phased MVP rollout — starting with intake, lookup, and reporting, then adding notifications and the dashboard — keeps the project realistically achievable within the available timeline, at a first-year cost roughly one-third of Track-POD’s recurring subscription.

# Conclusion

The Platform provides the best balance of cost, control, and operational improvement of the three options assessed, both on a qualitative reading of the business problem and on the weighted feasibility score. With a confirmed parcel volume, an actual administrative hourly labour cost, and a direct Track-POD quote, this feasibility study can be finalised with real figures rather than the literature-based estimates used throughout this document.

# Appendix: Assumptions and Information Still Required

This document has been prepared as a detailed working template, using literature-based estimates and stated assumptions where real organisational data was not available. Assumptions already made and used throughout this study include:

- Parcel volume: ~50 parcels/day (~1,075/month) — moderate-volume scenario, used as the base case throughout.

- Barcode scanning hardware: 2 dedicated barcode scanners and 1 webcam-equipped workstation assumed at launch.

- Notification provider: SMS via a South African bulk SMS provider (e.g. BulkSMS.com), estimated at R130–R235/month at current assumed volume.

- Track-POD pricing: based on published per-driver subscription tiers; not yet confirmed via a direct vendor quote.

The following items should still be confirmed to finalise this study with real figures:

- Actual current parcel volume (per day/week/month).

- The flat collection fee amount.

- Hermes Platform’s actual administrative hourly labour cost, to convert the ~180 staff-hours/month estimate into a real Rand figure for Solution 2.

- Confirmation of SharePoint/Microsoft 365 licensing cost (likely already centrally licensed).

- A direct Track-POD quote for Hermes Platform’s specific driver/user count and expected volume.

- Overall budget ceiling and target delivery timeline for the project.